EPC System - Pending Tasks & Implementation Checklist

📋 Overview

This document outlines all remaining tasks to complete the Enterprise Product Catalogue system and prepare it for production deployment.

🔴 CRITICAL - Must Complete Before ANY Deployment

1. Security

- [ ] Change all default passwords and secrets

  - JWT_SECRET and JWT_REFRESH_SECRET

  - Database passwords

  - Redis password

  - RabbitMQ credentials

- [ ] Set up SSL/TLS certificates

  - Configure Let's Encrypt or commercial SSL

  - Update Kubernetes ingress with proper TLS

- [ ] Configure CORS properly

  - Restrict to actual frontend domain

  - Remove localhost from production

- [ ] Enable rate limiting

  - API rate limits per user/IP

  - Login attempt limiting

- [ ] Set up WAF (Web Application Firewall)

  - CloudFlare, AWS WAF, or similar

- [ ] Implement CSRF protection

  - Add CSRF tokens for state-changing operations

🟠 HIGH PRIORITY - Backend Core Features

2. Missing Backend Modules & Controllers

Pricing Module

- [ ] Create backend/src/pricing/pricing.module.ts

- [ ] Create backend/src/pricing/dto/*

Category Module

- [ ] Create backend/src/category/category.module.ts

- [ ] Create backend/src/category/category.service.ts

- [ ] Create backend/src/category/category.controller.ts

- [ ] Create backend/src/category/dto/*

Rules Module

- [ ] Create backend/src/rules/rules.module.ts

- [ ] Create backend/src/rules/rules.service.ts

- [ ] Create backend/src/rules/rules.controller.ts

- [ ] Create backend/src/rules/dto/*

- [ ] Implement JSON Logic or similar rules engine

Lifecycle Module

- [ ] Create backend/src/lifecycle/lifecycle.module.ts

- [ ] Create backend/src/lifecycle/lifecycle.service.ts

- [ ] Create backend/src/lifecycle/lifecycle.controller.ts

- [ ] Create backend/src/lifecycle/dto/*

Service Module (CFS/RFS)

- [ ] Create backend/src/service/service.module.ts

- [ ] Create backend/src/service/cfs.service.ts

- [ ] Create backend/src/service/rfs.service.ts

- [ ] Create backend/src/service/service.controller.ts

- [ ] Create backend/src/service/dto/*

Resource Module

- [ ] Create backend/src/resource/resource.module.ts

- [ ] Create backend/src/resource/resource.service.ts

- [ ] Create backend/src/resource/resource.controller.ts

- [ ] Create backend/src/resource/dto/*

Prisma Module

- [ ] Create backend/src/prisma/prisma.module.ts

- [ ] Create backend/src/prisma/prisma.service.ts

Health Module

- [ ] Create backend/src/health/health.module.ts

- [ ] Create backend/src/health/health.controller.ts

- [ ] Implement /health endpoint

- [ ] Implement /ready endpoint with dependency checks

3. Database

- [ ] Create initial migration

- cd backendnpx prisma migrate dev --name init

- [ ] Test seed script

  - Run: npm run prisma:seed

  - Verify all data created correctly

- [ ] Set up database backups

  - Automated daily backups

  - Test restore procedure

  - Document backup/restore process

- [ ] Configure connection pooling

  - Set appropriate pool size

  - Configure timeout settings

- [ ] Set up read replicas (for production)

  - Configure Prisma for read/write splitting

4. API Testing

- [ ] Write unit tests for all services

  - Target: 80% code coverage

  - Focus on business logic

- [ ] Write integration tests

  - Test API endpoints

  - Test database interactions

- [ ] Write E2E tests

  - Test complete user flows

  - Test authentication flow

- [ ] Set up test database

  - Separate test DB

  - Seed test data

🟡 MEDIUM PRIORITY - Frontend Implementation

6. State Management & API Integration

- [ ] Complete Zustand stores

  - Products store

  - Subscriptions store

  - UI state store

- [ ] Implement React Query hooks

  - useProducts, useProductById

  - useOfferings, useOfferingById

  - useSubscriptions

  - usePricingPlans

  - etc.

- [ ] Add loading states

- [ ] Add error handling

- [ ] Add optimistic updates

7. Frontend Testing

- [ ] Set up Vitest or Jest

- [ ] Write component tests

- [ ] Write integration tests

- [ ] Set up E2E tests with Playwright or Cypress

🟢 LOWER PRIORITY - Advanced Features

8. Business Rules Engine

- [ ] Implement rule evaluation

  - Parse condition expressions

  - Execute actions

  - Handle complex logic (AND/OR/NOT)

- [ ] Create rule templates

  - Age eligibility

  - Credit check

  - Location-based

- [ ] Add rule testing UI

9. Advanced Pricing

- [ ] Implement discount engine

  - Product-level discounts

  - Customer segment discounts

  - Bundle discounts

  - Promotional campaigns

- [ ] Add pricing preview

  - Show price breakdown

  - Show all applicable discounts

- [ ] Implement price scheduling

  - Future price changes

  - Scheduled promotions

10. Bundle Designer

- [ ] Visual bundle builder

  - Drag & drop products

  - Configure bundle rules

  - Set min/max quantities

- [ ] Bundle pricing logic

  - Percentage discount

  - Fixed price

  - Tiered bundle pricing

11. Import/Export

- [ ] Implement CSV import

  - Product specifications

  - Offerings

  - Pricing

- [ ] Implement Excel import

  - Multi-sheet support

  - Data validation

- [ ] Implement XML import (TMF format)

- [ ] Add export functionality

  - All formats (CSV, Excel, JSON, XML)

  - Filtered exports

- [ ] Add import preview/validation

12. Reporting & Analytics

- [ ] Create dashboard

  - Key metrics

  - Charts and graphs

- [ ] Implement reports

  - Catalog summary

  - Subscription analytics

  - Revenue reports

  - Product performance

- [ ] Add data export for reports

13. Notifications

- [ ] Email notifications

  - Product lifecycle changes

  - Approval requests

  - System alerts

- [ ] In-app notifications

  - Real-time updates

  - Notification center

- [ ] Webhook support

  - External system integration

🔧 DevOps & Infrastructure

14. Docker & Kubernetes

- [ ] Test Docker Compose locally

- docker-compose up -d

- [ ] Build production Docker images

- [ ] Push images to registry

- [ ] Configure Kubernetes secrets properly

  - Use Sealed Secrets or External Secrets Operator

- [ ] Set up Kubernetes monitoring

  - Prometheus

  - Grafana dashboards

- [ ] Configure autoscaling

  - HPA (Horizontal Pod Autoscaler)

  - Cluster autoscaler

- [ ] Set up log aggregation

  - ELK stack or similar

  - Structured logging

15. CI/CD

- [ ] Test GitHub Actions workflow

  - Verify all jobs run

  - Fix any failing tests

- [ ] Set up staging environment

  - Deploy to staging on develop branch

  - Run smoke tests

- [ ] Set up production environment

  - Deploy to prod on main branch

  - Require manual approval

- [ ] Add deployment rollback strategy

- [ ] Set up feature flags

  - LaunchDarkly, Unleash, or similar

16. Monitoring & Observability

- [ ] Configure Prometheus

  - Custom metrics

  - Alerting rules

- [ ] Set up Grafana dashboards

  - API performance

  - Database health

  - Business KPIs

- [ ] Configure alerts

  - Slack/Email notifications

  - PagerDuty integration for critical alerts

- [ ] Set up APM (Application Performance Monitoring)

  - New Relic, DataDog, or similar

- [ ] Implement distributed tracing

  - Jaeger or Zipkin

- [ ] Set up error tracking

  - Sentry or similar

17. Backup & Disaster Recovery

- [ ] Automated database backups

  - Daily full backups

  - Hourly incremental backups

  - Test restore procedure

- [ ] Redis persistence

  - AOF (Append Only File)

  - RDB snapshots

- [ ] Document DR procedures

  - RTO (Recovery Time Objective)

  - RPO (Recovery Point Objective)

- [ ] Test failover scenarios

📚 Documentation

18. Technical Documentation

- [ ] API Documentation

  - Complete Swagger/OpenAPI specs

  - Add examples for all endpoints

  - Document error responses

- [ ] Architecture diagrams

  - System architecture

  - Database ERD

  - Deployment architecture

- [ ] Developer guide

  - Setup instructions

  - Coding standards

  - Git workflow

  - PR templates

- [ ] Database schema documentation

  - Table descriptions

  - Relationship diagrams

- [ ] Integration guide

  - How to integrate with external systems

  - Event schema documentation

19. User Documentation

- [ ] User manuals

  - Admin user guide

  - Product manager guide

  - Operations guide

- [ ] Video tutorials

  - Getting started

  - Common workflows

- [ ] FAQ

  - Common issues

  - Troubleshooting

- [ ] Release notes

  - Version history

  - Breaking changes

20. Operational Documentation

- [ ] Runbook

  - Common operations

  - Troubleshooting guides

- [ ] Deployment guide

  - Step-by-step deployment

  - Rollback procedures

- [ ] Monitoring guide

  - How to read dashboards

  - Alert response procedures

🧪 Testing & Quality Assurance

21. Testing Strategy

- [ ] Load testing

  - Use k6 or JMeter

  - Test under expected load

  - Test under 2x expected load

- [ ] Stress testing

  - Find breaking point

  - Test recovery

- [ ] Security testing

  - Penetration testing

  - OWASP Top 10 checks

  - SQL injection testing

  - XSS testing

- [ ] UAT (User Acceptance Testing)

  - Test with actual users

  - Gather feedback

  - Fix critical issues

22. Code Quality

- [ ] Set up SonarQube or similar

  - Code quality metrics

  - Security vulnerabilities

- [ ] Configure Prettier and ESLint

  - Enforce code style

  - Pre-commit hooks

- [ ] Add commit message linting

  - Conventional commits

- [ ] Set up code reviews

  - PR template

  - Review checklist

🎯 Business & Compliance

23. TMF Compliance

- [ ] Verify TMF620 compliance

  - All required fields

  - Correct data structures

- [ ] Verify TMF638 compliance

  - Service inventory alignment

- [ ] Add TMF validation

  - Schema validation

  - API compliance tests

24. Data Privacy

- [ ] GDPR compliance

  - Data retention policies

  - Right to deletion

  - Data export

  - Privacy policy

- [ ] PII handling

  - Data encryption

  - Access logging

  - Data masking in logs

25. Training

- [ ] Admin training

  - System setup

  - User management

- [ ] Product manager training

  - Product creation

  - Lifecycle management

- [ ] Operations training

  - Subscription management

  - Troubleshooting

✅ Pre-Production Checklist

Before going to production, ensure ALL of the following are complete:

Security

- [ ] All default passwords changed

- [ ] SSL/TLS configured

- [ ] Secrets properly managed (not in code)

- [ ] Security audit completed

- [ ] Penetration testing done

Performance

- [ ] Load testing completed

- [ ] Database indexed properly

- [ ] Caching configured

- [ ] CDN set up for frontend

- [ ] API rate limiting enabled

Reliability

- [ ] Database backups configured and tested

- [ ] Disaster recovery plan documented and tested

- [ ] Monitoring and alerting configured

- [ ] On-call rotation set up

- [ ] Runbook completed

Testing

- [ ] All tests passing (unit, integration, E2E)

- [ ] UAT completed successfully

- [ ] No critical bugs

- [ ] Performance meets SLAs

Documentation

- [ ] User documentation complete

- [ ] API documentation complete

- [ ] Operational runbook complete

- [ ] Training materials ready

Legal & Compliance

- [ ] GDPR compliance verified

- [ ] TMF compliance verified

- [ ] Terms of service ready

- [ ] Privacy policy ready

📊 Success Metrics

Track these KPIs post-launch:

Technical

- API uptime: 99.9%

- API response time (p95): < 200ms

- Error rate: < 0.1%

- Database query time (p95): < 50ms

Business

- Time to create product: < 2 hours (target)

- User adoption: > 90% of product managers

- User satisfaction: > 4.5/5

- Product launch time: < 1 week (vs 4 weeks manual)

🚀 Deployment Timeline Estimate

Immediate (Week 1-2):

- Complete all Critical security tasks

- Create missing backend modules

- Set up database and run migrations

Short-term (Week 3-4):

- Complete frontend components

- Implement core business features

- Set up testing infrastructure

Medium-term (Week 5-8):

- Advanced features (rules engine, pricing)

- Import/export functionality

- Monitoring and logging

Long-term (Week 9-12):

- Documentation

- Training

- UAT

- Production deployment preparation

Total Estimated Timeline: 12-16 weeks for full production-ready system

📌 Quick Start Priorities

If you need to get something running quickly, focus on these in order:

- Security basics (change passwords, set up SSL)

- Complete backend modules (auth, products, offerings)

- Basic frontend (login, product list, product create)

- Database setup (migrations, seed data)

- Local testing (Docker Compose)

- Deploy to staging

- UAT with stakeholders

- Production deployment